## Slide 1: Non Conformities Predix- Next releases

## Slide 2: Predix Non-Conformities App
Issue Tracking App
Internal
& Supplier
Project
Internal
SFDC
SSO
S&QM
Database
UI
iOS UI
Mobile & Offline
Data Lake
iOS App only w/ offline cap. to record qual. issues
5 steps workflow to log, assign, accept, solve & close
SSO enabled, GE Store available
MVP I POC – Q1 ‘17
MVP III – S&QM & Datalake Q4 ‘17
Q3 ‘17 : One way creation from Predix to S&QM & Datalake
MVP II – Deployment – Q3’17
One way offline NC creation from Predix to SFDC
Look & feel & forms enhancements
MVP V – Q2 ‘18
Android App
Web UI
Integration Slack
Forms & workflows param. via Metamodel
MVP IV – Q1 ‘18
2 ways interface SFDC-Predix & S&QM -Predix

## Slide 3: Enhancements- Summary
Content and planning of each MVP described in the next slides.
To summarize a first step for the next 6 month :
  Look & Field enhancement
  Interface with SFDC to complete
  Interface with S&QM to develop
  Link to the datalake
  Other steps for next year:
  SFDC/S&QM interface enhancement (update offline possible)
  Web and Android UI available
In parallel, improvements of the current architecture to provide more flexibility and ensure alignment with GE standards has to be done:
  At each MVP, it will be the opportunity to review and improve the application architecture if needed

## Slide 4: MVP II – Q3 ‘17

## Slide 5: 1-Fields changes
Change Fields order :
  Place at the top (just above Title) : NC Type
  If NC Type = project, then display “Project Name” field just above NC Type
  All the details of the project remains in the “Project Details” tab
  If NC Type is different from project, then project tab is not display as well as “Project Name” field
  Remove “Equipment Name” field

## Slide 6: 2-NCP Interface
Put in production the existing interface with NCP (SalesForce)
  Currently interface is working with the dev environment of SalesForce
  Ensure the record is locked in Predix once the NC has been sent and a confirmation received from NCP
Update the current interface with new/updated fields:
  See detailed on the next slide

## Slide 7: 2-1 NCP Alignment
Additional fields to map with NCP new version
Solution | Assigned to | 
Solution | Function failure | 
Solution | Part Involved | 
Solution | EHS | EHS impact
Solution | Corrective Action | 
Solution | Root Cause Category | Root Cause
Solution | Root Cause Details | Findings
Solution | Synthesis | Solution Proposed
Solution | Solved description/reason | Solution Description
Solution | Solved estimated date | Resolution Date
CA/PA | 8D Required ? | 
CA/PA | 8D number | 
CA/PA | 8D Corrective Action | 
CA/PA | Preventive Action | 
Actions |  | Corrective action plan
Files |  | Attachments
NC History |  | 
Chatter |  | 
mandatory fields
fields with validation rules
New Field to create in Predix
Field to modify in Predix
Section | Predix Fields | Predix Fields
NC Details | Salesforce ID | 
NC Details | Detection Date | Status
NC Details |  | 
NC Details |  | 
NC Details | Product Line | 
NC Details | Unit | Requestor
NC Details | Severity | 
NC Details |  | 
NC Details |  | 
NC Details |  | 
Project Details | Project Number | 
Project Details | Coordinator | 
Project Details |  | 
Project Details | Project Name | 
Project Details |  | 
Project Details |  | 
Project Details |  | 
Project Details |  | 
Project Details |  | 
Equipment Details | Serial Number | Bay Number
Equipment Details |  | Compartment
Equipment Details | Equipment Type | Phase
Equipment Details | Substation Type | Gas Loss
Equipment Details |  | Quantity Lost (in Kg)
Equipment Details |  | Installation drawing
Equipment Details |  | Electrical drawing
Equipment Details |  | 
Equipment Details |  | 
NC Description | Title | 
NC Description | Description | 
Cost Of Quality | Estimated Working Hours - Supervisor | 
Cost Of Quality | Estimated Working Hours - Manpower | 
Cost Of Quality | Working Hours Cost | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 

## Slide 8: MVP III- Q4 ‘17

## Slide 9: 3-Look & Feel improvement
Ensure Design consistency across GE Predix applications
Add other views (assigned to me, created by me, follow…) & color code depending on the severity
Add an audit trail to get history of changes on the ticket (as designed for other Predix apps)
For example the menu accessible when you scroll on the left

## Slide 10: 4-S&QM Interface
Interface with S&QM:
  Be able to raise a NC in the Predix mobile app, online or offline, and send it to S&QM when the NC type is supplier or internal
  As a first step, same interface as NCP : when the record has been sent to S&QM and the confirmation of the reception received, the record is locked in Predix

## Slide 11: MVP IV – Q1 ‘18

## Slide 12: 5-Sales Force & S&QM Interfaces
  Enable update of records managed in SFDC/S&QM when offline with Predix apps:
  Put in place the mechanism to update the NC offline as described below:
    Before going on site : User loads in his mobile all NC raised and still opened for a specific project (either created first in Sales Force or in Predix)
    Once on site : User updates some specific fields (in green in the next slide) offline
    Once he has a connection : Fields are synchronized with SFDC/S&QM => in NCP/S&QM the new value of those updated fields is displayed

## Slide 13: 5-1 NCP Alignment
Additional fields to map with NCP new version
Mandatory fields
Update Offline after creation
+ workflow synchronization with NCP :
  Example : NC created in Predix, submitted in NCP must be seen submitted in Predix
Section | Predix Fields | Predix Fields
NC Details | Salesforce ID | 
NC Details | Detection Date | Status
NC Details |  | 
NC Details |  | 
NC Details | Product Line | 
NC Details | Unit | Requestor
NC Details | Severity | 
NC Details |  | 
NC Details |  | 
NC Details |  | 
Project Details | Project Number | 
Project Details | Coordinator | 
Project Details |  | 
Project Details | Project Name | 
Project Details |  | 
Project Details |  | 
Project Details |  | 
Project Details |  | 
Project Details |  | 
Equipment Details | Serial Number | Bay Number
Equipment Details |  | Compartment
Equipment Details | Equipment Type | Phase
Equipment Details | Substation Type | Gas Loss
Equipment Details |  | Quantity Lost (in Kg)
Equipment Details |  | Installation drawing
Equipment Details |  | Electrical drawing
Equipment Details |  | 
Equipment Details |  | 
NC Description | Title | 
NC Description | Description | 
Cost Of Quality | Estimated Working Hours - Supervisor | 
Cost Of Quality | Estimated Working Hours - Manpower | 
Cost Of Quality | Working Hours Cost | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Cost Of Quality |  | 
Containment | Containment | 
Containment | Target Date | 
Containment | Closing Date | 
Solution |  | 
Solution |  | 
Solution |  | 
Solution | EHS impact | 
Solution |  | 
Solution | Root Cause | 
Solution | Findings | 
Solution | Solution Proposed | 
Solution | Solution Description | 
Solution | Resolution Date | 
CA/PA |  | 
CA/PA |  | 
CA/PA |  | 
CA/PA |  | 
Actions | Corrective action plan | 
Files | Attachments | 
NC History |  | 
Chatter |  | 

## Slide 14: 5-2 Master Data and NC recover
NCP is the Master for all modifications done after NC creation. These modifications must be seen in NC Predix app
Conflict between paralleled modification on a NC (in NCP/S&QM & Predix at the same time) must be addressed
End users must be able to get back NCs per criteria (at list per project, per unit or on a period, bonus per quantity or size…)

## Slide 15: MVP V – Q2‘18

## Slide 16: 6-Web UI
  Web & Android UI
  Chatter (integration with Slack)